AI StudyBuddy API

PROJECT PLANNING PHASE

| Date | 28-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-6958 |
| Project Name | AI StudyBuddy API |
| Maximum Marks | 4 Marks |

4. PROJECT PLANNING PHASE

4.1 Introduction

The Project Planning Phase defines how the AI StudyBuddy project will be developed, organized, and executed. After identifying the requirements and designing the system architecture, the project activities need to be divided into manageable modules.

The planning process focuses on defining the development tasks, technologies, project structure, resources, testing approach, and execution sequence. Proper planning helps ensure that the project is developed systematically and that each major component is completed before the final integration.

AI StudyBuddy is planned as a modular web application consisting of authentication, study material management, database operations, AI services, REST APIs, and administrative functions.

4.2 Project Objectives

The main objectives identified during project planning are:

- To develop a secure AI-powered learning assistance platform.

- To provide students with centralized study resources.

- To implement AI-based summary generation.

- To generate flashcards automatically.

- To generate quizzes from study materials.

- To provide personalized study plans.

- To securely store user and learning data.

- To provide REST APIs for communication between application components.

- To create a modular system that can be extended in the future.

These objectives are based on the core features described in the reference project.

4.3 Project Modules

The project was divided into several major modules to simplify development.

Module 1 – User Authentication

This module handles user registration, login, JWT authentication, password protection, and role-based access.

Module 2 – Study Material Management

This module allows authenticated users to upload and manage study materials that will be used for AI processing.

Module 3 – AI Summary Generation

This module communicates with the Gemini AI service to generate concise summaries from study materials.

Module 4 – AI Flashcard Generation

This module generates question-and-answer flashcards to support revision and active recall.

Module 5 – AI Quiz Generation

This module generates multiple-choice questions based on uploaded learning material.

Module 6 – AI Study Plan

This module creates personalized study plans based on the user's learning requirements and examination schedule.

Module 7 – Database Management

This module manages users, study materials, summaries, flashcards, quizzes, and study plans using MongoDB and Mongoose.

Module 8 – Administration

This module provides administrators with functionality for user management, system monitoring, and maintaining platform integrity.

4.4 Technology Planning

The technologies required for implementation were finalized during the planning stage.

| Component | Technology |
| --- | --- |
| Frontend | React.js |
| Backend | Node.js |
| Web Framework | Express.js |
| Database | MongoDB |
| Database ODM | Mongoose |
| AI Service | Google Gemini API |
| Authentication | JWT |
| Password Security | bcryptjs |
| API Testing | Postman |
| Development Environment | Visual Studio Code |

The reference project specifies Node.js, Express.js, MongoDB, Mongoose, JWT, bcryptjs, and Google Gemini as key technologies used in the implementation.

4.5 Development Sequence

The project was planned to follow a sequential development process.

Step 1 – Project Setup

The project folder is created and opened in Visual Studio Code. Node.js is initialized and the required dependencies are installed.

Step 2 – Backend Configuration

The Express server, environment configuration, middleware, and database connection are prepared.

Step 3 – Database Development

MongoDB collections and Mongoose schemas are created for users and study-related resources.

Step 4 – Authentication Development

Registration, login, JWT authentication, and role-based authorization are implemented.

Step 5 – Study Material Module

The upload and management functionality for study materials is developed.

Step 6 – AI Integration

The Gemini AI service is connected to the backend for generating summaries, flashcards, quizzes, and study plans.

Step 7 – API Development

RESTful endpoints are created for authentication, materials, AI functions, and administration.

Step 8 – Testing and Integration

The individual modules are tested and then integrated into the complete system.

The reference project uses commands such as npm init -y and installs the required backend dependencies before development begins.

4.6 Resource Planning

The project requires both software and hardware resources.

Software Resources

- Windows, macOS, or Linux

- Node.js

- npm

- Visual Studio Code

- MongoDB

- Postman

- Google Gemini API

Hardware Resources

- Intel Core i5 or equivalent processor

- Minimum 8 GB RAM

- At least 1 GB available storage

- Internet connectivity

These resources provide the required environment for developing, executing, and testing the application.

4.7 Time and Task Planning

The development activities can be organized into the following sequence:

- Requirement Analysis – Identify system requirements.

- System Design – Design architecture, database, and user flow.

- Project Setup – Configure Node.js, Express.js, MongoDB, and dependencies.

- Authentication Development – Implement registration and login.

- Database Development – Create schemas and database operations.

- AI Integration – Connect the Gemini API.

- API Development – Implement REST endpoints.

- Testing – Test individual APIs and complete workflows.

- Integration – Connect all modules.

- Documentation and Demonstration – Prepare project documentation and demonstrate the completed system.

This sequence ensures that foundational components are completed before dependent features are implemented.

4.8 Risk Planning

Several possible development risks were considered.

AI Service Dependency

The AI features depend on communication with the Google Gemini API. Problems with the external service could affect AI-generated features.

Database Connectivity

The application requires a working MongoDB connection for storing and retrieving data.

Authentication Errors

Incorrect authentication or authorization implementation could prevent users from accessing protected resources correctly.

File Upload Problems

Uploaded study materials must be properly validated and processed before being used by AI services.

API Errors

Incorrect requests, invalid data, or server errors may affect communication between the frontend and backend.

These risks can be reduced through proper validation, modular development, error handling, and API testing.

4.9 Testing Plan

Testing was included as an important part of the project plan.

The backend APIs can be tested using Postman or Thunder Client. The reference project demonstrates testing for registration, login, material upload, summary generation, flashcard generation, quiz generation, and study-plan generation.

Testing will verify:

- Valid and invalid user registration.

- Successful and unsuccessful login.

- Protected API access.

- Study material upload.

- AI content generation.

- Database storage and retrieval.

- Administrator authorization.

- API response handling.

4.10 Expected Project Outcome

The planned outcome is a functional AI-powered learning platform that allows authenticated students to manage study materials and generate useful learning resources.

The completed system should provide:

- Secure authentication.

- Study material management.

- AI summaries.

- AI flashcards.

- AI quizzes.

- Personalized study plans.

- Database storage.

- RESTful APIs.

- Administrative management.

The modular approach also provides a foundation for adding further AI-powered educational features in the future.

4.11 Conclusion

The Project Planning Phase provides a structured roadmap for developing AI StudyBuddy. The project is divided into manageable modules covering authentication, study materials, database management, AI services, APIs, and administration.

The selected technologies and development sequence provide a clear implementation path. Resource planning, testing, and risk identification are also included to support smooth development.

With the project activities properly planned, the system can proceed to the Project Development Phase, where the planned modules and features are implemented using the selected technologies.